ELVA MARKETS

MASTER EXECUTION HANDBOOK

Locked Product & R&D Baseline — v1.0

Execution Mandate for the ELVA Team

Institutional Trust × Gen-Z Simplicity × AI-Native Interaction

Global Markets. On-Chain Capital.

Internal • Product / Engineering / Design / QA

# Dear Team

This handbook is the execution source-of-truth for ELVA Markets v1.0. The purpose is to convert the approved founder vision, R&D direction, product architecture, AI boundaries and user experience into a production-grade platform without drifting from the core model.

|  | LOCKED BASELINE Treat the product direction in this document as the approved baseline. New ideas are welcome, but they do not silently replace the baseline. Any material change must be documented as a Change Request and approved before implementation. |
| --- | --- |

The team’s responsibility is not to reinvent ELVA. The responsibility is to execute the approved system faithfully, identify technical problems early, improve implementation quality, and escalate decisions that would alter the product, money flow, risk model, custody model, AI authority or brand direction.

## How to use this handbook

1.   Read Sections 1–9 before making architecture or product decisions.

2.   Treat the “Non-Negotiable Rules” as hard constraints, not suggestions.

3.   Use the execution phases and approval matrix when planning development.

4.   Use Claude as an implementation copilot, never as the product owner.

5.   Keep decisions in the repository documentation, not only inside AI chats.

## Scope

This document covers product, business logic, system architecture, UX direction, execution workflow, AI operating boundaries, QA and delivery governance. Regulatory and licensing work is a separate track; however, all engineering should remain compatible with future compliance, auditability and jurisdiction-specific controls.

# Contents

| 1. Executive Mandate | 14. UX, Brand & Gen-Z Design Direction |
| --- | --- |
| 2. What We Are Building | 15. MVP Scope Freeze |
| 3. Strategic Product Thesis | 16. Product Roadmap |
| 4. Locked System Architecture | 17. Execution Ownership & Approval Matrix |
| 5. Capital & Transaction Lifecycle | 18. Claude Operating Model |
| 6. Trading Modes | 19. Engineering Workflow & Repository Rules |
| 7. ELVA Intelligence | 20. Security & Secret Handling |
| 8. Risk, Authority & Permissions | 21. QA, Testing & Release Gates |
| 9. Copy Trading | 22. Reporting & Communication |
| 10. Bot & Algo Trading | 23. Change Control |
| 11. Transparent Capital Layer | 24. First 30-Day Execution Plan |
| 12. Liquidity & Execution | 25. Definition of Done |
| 13. Ledger, Data & Reconciliation | 26. Golden Rules |

# 1. Executive Mandate

|  | THE MISSION Build ELVA as a serious multi-asset trading platform and, over time, a broader financial trading infrastructure business — combining professional execution, transparent capital management, AI intelligence, copy trading, bot trading, liquidity technology and on-chain capital movement. |
| --- | --- |

ELVA is not being built as “another MT5 broker” and not as a crypto-themed trading website. MT5 is an initial execution surface. The long-term system is broader: ELVA should own the user experience, capital intelligence, broker core, risk controls, data model, automation layer, liquidity intelligence and ultimately its own terminal/API infrastructure.

## Operating principle

|  | CORE PRINCIPLE Funds can move on-chain. Trading executes at market speed. Risk is controlled independently. Final financial ownership and settlement are reconciled through a transparent capital layer. |
| --- | --- |

User agency: users decide allocation, permissions and risk boundaries.

Professional execution: orders and positions execute through appropriate low-latency trading infrastructure.

Transparent capital: users can see where capital is allocated, reserved, pending or withdrawable.

AI with boundaries: AI can assist and automate only inside explicit permissions.

Infrastructure mindset: design the backend to support multiple markets and future B2B services.

# 2. What We Are Building

ELVA Markets is intended to be a multi-asset trading platform where users can fund with supported blockchain assets, allocate capital into professional trading environments, trade global markets, use manual/copy/bot/AI-assisted workflows, and move or settle eligible capital through an on-chain layer.

| Product Area | Approved Direction |
| --- | --- |
| Markets | Forex, Gold/Metals, Indices, Commodities, Crypto; architecture must remain multi-asset even if launch is Forex-first. |
| Funding | On-chain stablecoin funding initially; broader wallet/network support can expand later. |
| Execution | MT5 at launch; future native ELVA web/mobile terminal and selected integrations. |
| Trading Modes | Manual, Copy, Bot/Algo, AI-assisted. |
| Capital Intelligence | Dedicated allocation views, margin/reserve visibility, settlement status and withdrawable capital. |
| AI Layer | Market analysis, strategy generation, challenge, risk checks, trader/bot analysis, monitoring and review. |
| Liquidity | Multi-LP connectivity, routing, hedging/exposure management; future Liquidity OS. |
| Future B2B | Brokerage APIs, white-label modules, on-chain funding/settlement infrastructure. |

## Corporate positioning

ELVA should present as an independent institutional finance brand. Where appropriate, the corporate relationship may be stated as “Part of the NodalWaves Group” in About/Footer-level communication rather than dominating the trading hero experience. Brand naming or group positioning must not be changed without approval.

# 3. Strategic Product Thesis

ELVA combines capabilities that exist separately across the market into one coherent operating model. The differentiation is the exact system bundle and user experience — not a claim that each component is individually unprecedented.

Professional market access: global multi-asset trading through established execution infrastructure.

On-chain capital movement: supported deposits, withdrawals, treasury movements and eligible settlement can be blockchain-based.

Controlled Capital Account: users deliberately assign only the capital they want to expose to a trading mode.

Explainable AI: AI should explain setup logic, counter-case, invalidation and what changed.

Deterministic risk: risk rules are enforced outside the language model.

Copy + Bot intelligence: AI analyzes strategy providers and bots instead of treating them as opaque products.

Future infrastructure value: Liquidity OS, institutional API and brokerage-as-a-service can become major long-term assets.

|  | POSITIONING DISCIPLINE Do not market ELVA as “fully on-chain trading” when execution is off-chain. Do not market AI as a profit engine. Do not overstate uniqueness. Explain the architecture precisely. |
| --- | --- |

# 4. Locked System Architecture

The platform should be designed as layered infrastructure. Each layer has a clear responsibility and must remain separable.

| Layer | Responsibility |
| --- | --- |
| Layer 1 — Capital | Wallets, blockchain deposits, supported stablecoins, capital allocation, withdrawals, treasury and settlement movements. |
| Layer 2 — Broker Core | Accounts, double-entry ledger, balances, margin obligations, P&L, reconciliation, transaction records. |
| Layer 3 — Trading | MT5 initially; later ELVA terminal/mobile and selective third-party integrations. |
| Layer 4 — Trading Modes | Manual Trading, Copy Trading, Bot/Algo Trading, AI-assisted Trading. |
| Layer 5 — ELVA Intelligence | Market analysis, strategy creation/challenge, Risk Guardian, Copy Intelligence, Bot Inspector, Portfolio Doctor, monitoring and post-trade review. |
| Layer 6 — Liquidity/Execution | LP feeds, aggregation, routing, exposure, hedging, execution-quality data and future Liquidity OS. |
| Layer 7 — Settlement & Audit | Reconciliation, financial obligations, settlement records, proof/anchoring where useful, blockchain transfer layer. |

## Non-negotiable architecture rules

1.   Blockchain is not the high-speed trading engine.

2.   MT5 trades must not be described as on-chain trades.

3.   The internal double-entry ledger is the broker accounting source-of-truth for consolidated financial obligations.

4.   Blockchain records, MT5 records and the internal ledger must reconcile continuously.

5.   AI reasoning and the deterministic Risk Engine are separate systems.

6.   AI cannot override the Risk Engine or custody controls.

7.   Manual trading must remain available even if the AI service is unavailable.

8.   If the Risk Engine is unavailable, automated execution must fail closed.

# 5. Capital & Transaction Lifecycle

## Approved lifecycle

|  | CAPITAL FLOW Deposit → Confirm → Credit Ledger → Allocate → Reserve → Trade → Realize P&L → Reconcile → Release → Withdraw / Settle |
| --- | --- |

The product should visibly distinguish capital states rather than showing one ambiguous balance.

| State | Meaning |
| --- | --- |
| Total Capital | Total value recognized for the user across supported capital states. |
| Trading Allocation | Capital the user intentionally assigns to a trading mode/account. |
| Reserved Margin / Collateral | Capital reserved against current trading obligations. |
| Settlement Pending | Realized obligations awaiting reconciliation or settlement completion. |
| Withdrawable | Capital currently eligible to be withdrawn under platform rules. |
| Unallocated | Capital held outside active trading allocation. |

## Controlled Capital Account

A core design concept is that a user should choose how much capital is available to a given trading mode. Unallocated capital remains separate. This supports clearer risk boundaries and makes AI, bot and copy permissions easier to reason about.

|  | IMPORTANT LIMITATION Do not promise that losses can never exceed allocation under every market condition. Gaps, slippage, liquidation mechanics and extreme volatility can create outcomes that exceed intended limits unless the specific product structure technically guarantees otherwise. |
| --- | --- |

# 6. Trading Modes

| Mode | How It Works | Hard Boundary |
| --- | --- | --- |
| Manual Trading | User executes directly through MT5 / future ELVA terminal. | Account-wide risk, product eligibility and margin rules still apply. |
| Copy Trading | User selects a verified strategy provider and assigns dedicated capital/risk rules. | Provider performance must be represented with verified metrics and risk characteristics. |
| Bot / Algo Trading | User runs permitted automation / EAs inside defined account permissions. | Bots cannot withdraw, modify custody, or bypass risk boundaries. |
| AI-Assisted Trading | ELVA Intelligence analyzes, builds, challenges, monitors and may execute within explicit permissions. | AI never controls custody and never overrides deterministic risk rules. |

Each trading mode should use a dedicated allocation/account context where practical, so the user can understand exposure and prevent one automation mode from silently consuming capital intended for another.

# 7. ELVA Intelligence

|  | PRODUCT DEFINITION ELVA Intelligence is not merely an AI chatbot or signal generator. It is the intelligence operating layer across market analysis, strategy construction, risk validation, automation, copy trading, bot analysis, monitoring and learning. |
| --- | --- |

## Signature lifecycle

ASK → ANALYZE → CHALLENGE → BUILD → RISK CHECK → CONFIRM → EXECUTE → MONITOR → REVIEW

## Core modules

| Module | Purpose |
| --- | --- |
| AI Copilot | Natural-language interface for analysis, strategies and user questions. |
| Market Scanner | Scans eligible markets using price, trend, momentum, volatility, spreads, sessions, macro/event risk and account context. |
| Strategy Engine | Constructs approved strategy families and produces structured setups. |
| Challenge Layer | Generates counter-case, material risks and invalidation conditions before execution. |
| Risk Guardian | Passes proposed actions through deterministic limits and portfolio constraints. |
| Portfolio Doctor | Analyzes concentration, leverage, exposure and behavioral risk. |
| Copy Intelligence | Analyzes verified strategy-provider behavior and risk characteristics. |
| Bot Inspector | Reviews bot/EA history, backtests, live results, behavior and failure regimes. |
| Position Monitor | Tracks whether the original thesis remains valid and what changed. |
| Post-Trade Review | Creates structured trade journal analysis and learning feedback. |

## AI operating modes

| Mode | Permission Model |
| --- | --- |
| Copilot | Analysis and recommendations only. User executes manually. |
| Confirm | AI prepares the action; user approves every trade/action before execution. |
| Autopilot | AI may execute only inside pre-approved markets, capital, leverage and risk boundaries. |

## Strategy library baseline

Trend Following

Breakout

Mean Reversion

RSI Reversal

DCA / Position Scaling

Grid

Multi-Indicator

Event-Aware Forex / Macro Strategy

## Explainability standard

Why this setup?

What could go wrong?

What invalidates this setup?

What changed since the analysis was generated?

What risk rules apply to this account/user?

|  | NO FALSE CERTAINTY A confidence score, if used, must be clearly defined as model/setup confidence — never silently presented as a probability of profit. |
| --- | --- |

# 8. Risk, Authority & Permissions

## Decision chain

|  | EXECUTION CHAIN AI suggests → Risk Engine validates → User permission is checked → Execution Engine executes → Monitoring/reconciliation follows. |
| --- | --- |

| Action | AI Authority | Control |
| --- | --- | --- |
| Analyze markets | Yes | N/A |
| Build strategy | Yes | N/A |
| Explain/challenge strategy | Yes | N/A |
| Open trade | Only if account mode permits | Risk Engine + permissions |
| Modify SL/TP | Only within granted permission | Risk Engine + permissions |
| Close trade | Only within granted permission | Risk Engine + permissions |
| Increase capital allocation | No | User / authorized account control |
| Change wallet | No | User security/custody controls |
| Withdraw funds | Never | User custody controls only |
| Change security settings | No | User security controls |
| Override Risk Engine | Never | Not permitted |

## Risk profile inputs

Allocated capital

Maximum risk per trade

Maximum daily loss

Maximum allocation drawdown

Maximum leverage

Maximum simultaneous positions

Allowed instruments

Restricted instruments

Trading style/time horizon

News/event restrictions

|  | HARD RULE AI withdrawal access is permanently disabled by architecture. This is not a UI toggle. |
| --- | --- |

# 9. Copy Trading

Copy Trading should be built around verified platform data and user-controlled capital rather than promotional screenshots or raw ROI ranking.

## Provider profile should show

Strategy age and verified live history

Maximum drawdown

Average win / average loss

Average holding time

Markets/instruments

Leverage behavior

Instrument concentration

Trading frequency

Manual / Bot / Hybrid classification

Follower capital where appropriate

Recent strategy drift / behavior change

## Follower controls

Dedicated copy allocation

Risk multiplier

Maximum position size

Maximum daily loss

Maximum allocation drawdown

Maximum leverage

Stop-copy conditions

Pause / exit controls

## ELVA Intelligence integration

Users should be able to ask ELVA to analyze a strategy provider. The AI should describe historical characteristics, concentration, drawdown and behavioral risks — not issue simplistic “good trader / bad trader” verdicts.

# 10. Bot & Algo Trading

|  | BOT RULE A bot can trade. A bot can never withdraw. |
| --- | --- |

Bring Your Own Bot / EA: support approved MT5 EAs or API-based automation where technically permitted.

Bot Marketplace — later: verified bots can be distributed under platform controls.

Permission panel: allowed markets, allocated capital, max daily loss, max position size, max positions, max leverage.

Emergency Kill Switch: user and platform controls must be able to stop automation quickly.

Performance labels: Backtest, Demo and Live performance must never be conflated.

## AI Bot Inspector

ELVA Intelligence should help users understand a bot’s behavior, drawdowns, parameter sensitivity, market-regime failures and recent underperformance. It should never claim future returns are guaranteed.

# 11. Transparent Capital Layer

The Transparent Capital Layer is one of ELVA’s strongest user-facing differentiators. It should answer “Where is my capital right now?” in plain language.

| Illustrative View | Example Only |
| --- | --- |
| Total Capital | $25,000 |
| Manual Trading | $10,000 |
| Copy Trading | $5,000 |
| Bot Trading | $3,000 |
| AI Trading | $2,000 |
| Unallocated | $5,000 |

Any numbers displayed in prototypes or marketing must be clearly labeled as demo/illustrative unless they come from real user or platform data.

## Capital lifecycle language

Allocate → Reserve → Trade → Reconcile → Release

# 12. Liquidity & Execution

Liquidity design must separate execution liquidity, broker risk capital and settlement capital. These are different functions and must not be presented as one generic “liquidity pool”.

## Future ELVA Liquidity OS

Multi-LP price feeds

Aggregation

Smart routing

A-book / B-book / hybrid exposure handling where appropriate

Exposure and hedging management

LP scoring: spread, slippage, fill ratio, latency, rejection rate, depth, total capital/settlement cost

Execution quality analytics

Institutional API layer

|  | DAO / COMMUNITY CAPITAL Do not allow decentralized governance to control individual client trades, margin calls, withdrawals or real-time LP routing. If a community/DAO settlement reserve is explored later, it must be a separately designed and controlled capital layer. |
| --- | --- |

# 13. Ledger, Data & Reconciliation

## Three records must coexist

| System | Authority |
| --- | --- |
| Blockchain | Authoritative record of supported on-chain asset transfers. |
| MT5 / Execution Venue | Authoritative execution record for orders, fills and positions executed there. |
| Internal Double-Entry Ledger | Consolidated accounting source-of-truth for broker financial obligations and user balances. |

These systems must reconcile continuously. Hash anchoring or cryptographic receipts can prove that a record has not changed, but they do not by themselves prove fair execution. Any execution-quality claim must be backed by appropriate quote, venue, timestamp and order/fill data.

## Core data domains

Users & accounts

Wallets & blockchain transactions

Ledger entries

Trading accounts

Orders / fills / positions

Margin & P&L

Capital allocations

Risk rules

Copy relationships

Bots / permissions

AI sessions / recommendations / approvals

Settlement & reconciliation

Audit logs

# 14. UX, Brand & Gen-Z Design Direction

|  | DESIGN PHILOSOPHY Institutional Trust × Gen-Z Simplicity × AI-Native Interaction |
| --- | --- |

## Visual language

| Design Area | Rule |
| --- | --- |
| Use | Deep black/navy, electric blue/cyan, cool silver/white, restrained glow, premium glass surfaces, crisp data visualization, generous spacing. |
| Avoid | Casino styling, meme-coin visuals, rockets, excessive neon, flashing profit numbers, confetti, fake countdowns, “100x” marketing, fake urgency. |
| Tone | Premium, modern, calm, trustworthy, fast, intelligent. |
| Interaction | Conversational AI, short copy, simple cards, visible risk states, clear permissions, live monitoring. |

## Gen-Z without losing trust

Gen-Z influence should appear in speed, simplicity, conversational interactions, visual feedback and personalization — not in gambling mechanics. The platform should still look credible to professional traders and institutional partners.

## Landing-page storytelling

1.   Hero — ELVA positioning + interactive AI Copilot visual.

2.   Markets / core platform value.

3.   Manual + Copy + Bot + AI trading modes.

4.   ELVA Intelligence capabilities.

5.   9-step AI lifecycle.

6.   Transparent Capital Layer.

7.   Liquidity / execution technology.

8.   Security / control / permissions.

9.   Partners / IB / institutional direction.

10.   FAQ / risk disclosure / CTA / footer.

|  | COMPETITOR REFERENCES Use competitors only to learn information hierarchy, interaction clarity and product patterns. Do not clone proprietary copy, illustrations, branding, layout or feature claims. |
| --- | --- |

# 15. MVP Scope Freeze

MVP should prove the core trading-capital loop before adding the entire long-term vision.

## MVP — include

Authentication and user account

Wallet / supported stablecoin deposits

Internal double-entry ledger

MT5 trading-account integration

CRM / admin basics

Balance synchronization

Withdrawals

Transaction history

Basic liquidity / risk dashboard

Basic IB / partner support

Reconciliation framework

Security / audit logging

## MVP — do not block launch on

DAO governance

Native ELVA terminal

Advanced multi-chain wallet abstraction

Full Liquidity OS

Public bot marketplace

Advanced AI Autopilot

Institutional API suite

Tokenized governance/economics

ELVA Intelligence can be introduced in staged capability levels: analysis and explainability first; permissioned execution later after risk, audit and monitoring are proven.

# 16. Product Roadmap

| Phase | Outcome |
| --- | --- |
| Phase 0 — Foundation | Master docs, architecture, repo, design system, environments, security baseline. |
| Phase 1 — Broker Core MVP | Account, wallet, deposit, ledger, MT5, admin, withdrawal, transaction history, reconciliation. |
| Phase 2 — Trading Modes | Copy Trading, Bot Trading, capital allocation and stronger risk controls. |
| Phase 3 — ELVA Intelligence | Copilot, scanner, strategy builder/challenge, Risk Guardian, monitoring, post-trade review, copy/bot intelligence. |
| Phase 4 — Advanced Intelligence | Portfolio Doctor, proactive alerts, advanced automation, personalized memory, multi-model routing. |
| Phase 5 — Infrastructure | Liquidity OS, advanced routing/hedging, native terminal, institutional APIs, brokerage-as-a-service. |

# 17. Execution Ownership & Approval Matrix

The team lead is the execution owner. The role is to translate approved product strategy into technical work, protect the architecture, coordinate developers and AI tools, enforce QA, surface blockers and escalate product decisions.

## Team lead may decide without founder approval

Component/code organization

Implementation details

Small UX polish inside approved flow

Responsive behavior

Animation technique

Performance optimization

Task sequencing within approved milestone

Bug fixes that do not alter product logic

Developer task assignment

## Founder/product approval required

New product features or removal of approved features

Business model / pricing / fee changes

Money-flow or capital-state changes

Custody / wallet / withdrawal changes

AI authority or automation changes

Risk-engine rules

Copy trading economics or control logic

Bot permissions

Liquidity/risk model changes

Major brand or UX direction changes

Blockchain architecture changes

Claims about licensing, performance or guarantees

|  | ESCALATION RULE When in doubt, do not guess. Preserve the current system, document the question and escalate the decision. |
| --- | --- |

# 18. Claude Operating Model

|  | CLAUDE’S ROLE Claude is an implementation copilot — not the product owner, not the founder, and not the final architecture authority. |
| --- | --- |

## Claude may be used for

Requirement breakdown

Frontend implementation

Backend scaffolding and API design

Architecture refinement within approved rules

Database schema drafts

Debugging

Testing and test-case generation

Documentation

Code review

UX iteration

Refactoring

Performance and accessibility review

## Mandatory Claude workflow

1.   Provide the current product context and relevant files.

2.   Ask Claude to inspect before editing.

3.   Ask for a change plan first.

4.   Team lead reviews the plan.

5.   Approve a small scoped task.

6.   Claude implements only the approved scope.

7.   Run locally and test.

8.   Ask Claude to self-review as frontend/UX/fintech/security reviewer.

9.   Fix identified issues without redesigning approved sections.

10.   Commit only after passing QA.

## Task prompt format

| Prompt Block | What to Write |
| --- | --- |
| TASK | One clearly defined feature or section. |
| KEEP | What must remain unchanged. |
| CHANGE | What must be changed. |
| PRODUCT RULES | Relevant capital, risk, AI or custody constraints. |
| DESIGN REFERENCE | Screenshot/reference and what to learn from it — never clone blindly. |
| ACCEPTANCE CRITERIA | How the team will know the work is complete. |

## New Claude session opening instruction

Use the separate ELVA Master Context file as the permanent product context. Claude must first summarize its understanding, identified components, planned changes, preservation requirements and technical risks before any major edit.

# 19. Engineering Workflow & Repository Rules

## Repository source-of-truth

/docs/ELVA_MASTER_PLAN.md — business/product baseline

/docs/ELVA_PRODUCT_CONTEXT.md — product rules and terminology

/docs/ELVA_ARCHITECTURE.md — system architecture

/docs/ELVA_AI_RULES.md — Intelligence permissions and flows

/docs/DECISIONS.md — approved decisions and rationale

/CHANGELOG.md — implemented changes and unresolved issues

## Git workflow

main — production-ready baseline

dev — integration branch

feature/elva-ai-hero

feature/intelligence-dashboard

feature/copy-trading

feature/bot-inspector

feature/capital-layer

Never overwrite the only working version. Every meaningful feature should have a branch, review, test, commit and merge path.

# 20. Security & Secret Handling

|  | DO NOT SHARE WITH AI TOOLS Private keys, seed phrases, exchange API secrets, MT5 manager/admin passwords, production database credentials, cloud root credentials, signing keys or raw customer personal data. |
| --- | --- |

Use environment variables and secrets management.

Use dummy/restricted credentials in examples.

Apply least-privilege permissions.

Separate trading permissions from custody/withdrawal permissions.

Audit sensitive actions.

Use dedicated service identities rather than personal credentials.

Design kill switches for automation and abnormal execution states.

# 21. QA, Testing & Release Gates

## Frontend checks

Desktop: 1440 / 1280 / 1024 px

Mobile: 390 / 375 / 360 px

No horizontal overflow

Navigation and section anchors work

No overlapping cards/text

Animations remain smooth

Logo and typography remain sharp

No console errors

Accessibility and keyboard states checked

## Trading / capital checks

Deposit credit matches blockchain confirmation policy

Ledger remains balanced

MT5 account balance reconciliation works

P&L posting is consistent

Withdrawal eligibility is correct

Allocation boundaries are enforced

AI/bot cannot access unallocated capital

Risk Engine blocks invalid automated trades

Audit logs capture approvals and execution

## Release gate

|  | NO PASS, NO MERGE A feature is not complete because Claude generated code or because the UI “looks right.” It is complete only when it meets product rules, tests, responsive checks, security controls and acceptance criteria. |
| --- | --- |

# 22. Reporting & Communication

The founder should not need to inspect daily code. The team lead should provide a concise weekly execution report.

| Report Block | Content |
| --- | --- |
| Completed | What shipped or reached an approved milestone. |
| In Progress | Active tasks and expected next checkpoint. |
| Blocked | Technical, vendor, design or dependency blockers. |
| Founder Decision Needed | Decisions that cannot be made inside implementation authority. |
| Next Week | Planned deliverables. |
| Claude Used For | Where AI accelerated work and what was reviewed by humans. |
| Technical Risk | Architecture/security/performance risks that need attention. |

## End-of-day team handoff

Completed

Pending

Known bugs

Decisions needed

Branch/commit reference

Screenshots or test evidence

# 23. Change Control

The v1.0 baseline should be stable. New ideas enter through controlled change rather than silently mutating the product.

## Change Request format

| Field | Required Detail |
| --- | --- |
| Problem | What user/business/technical problem is being solved? |
| Proposed Change | What exactly changes? |
| Why Now | Why is it needed in this phase? |
| Architecture Impact | Which services, data, money flow or permissions change? |
| Risk Impact | What new trading/custody/security risk appears? |
| UX Impact | What user behavior or screen changes? |
| Dependencies | What vendors/teams/systems are affected? |
| Decision | Approve / Defer / Reject / Research Further. |

|  | BASELINE PROTECTION Research findings may improve implementation, but they do not automatically become product requirements. Material product changes require explicit approval. |
| --- | --- |

# 24. First 30-Day Execution Plan

## Week 1 — Freeze the foundation

Confirm repo and environments

Create all master docs

Freeze design tokens and component system

Finalize architecture diagrams

Create feature backlog mapped to phases

Define acceptance criteria for MVP modules

## Week 2 — Capital + broker core specification

Account model

Wallet/deposit flow

Ledger schema

Trading account mapping

MT5 integration contract

Withdrawal flow

Reconciliation model

Audit log requirements

## Week 3 — UX + trading modes

Landing-page v1.2 implementation

Client dashboard shell

Capital allocation UI

Manual trading entry points

Copy Trading product screens

Bot permission model

Risk profile screens

## Week 4 — ELVA Intelligence MVP specification

AI Copilot UI

Market Scanner contract

Strategy object/schema

Challenge / invalidation output

Risk Engine interface

Confirm-mode execution flow

Monitoring state

Post-trade review

Copy/Bot analyzer interface

## 30-day exit criteria

Architecture and data ownership are unambiguous

MVP scope is frozen

Core user journeys are designed

API contracts exist for critical services

Risk/custody boundaries are documented

Team backlog is estimated and assigned

Claude workflow is standardized

No critical product rule lives only in chat history

# 25. Definition of Done

Every production feature should meet all applicable conditions below.

Product requirement implemented exactly

Approved UX preserved

Responsive on required breakpoints

No fabricated claims/data

Permissions enforced server-side where required

Risk rules tested

Ledger/data changes reconciled

Sensitive actions audited

Error/empty/loading states handled

Unit/integration tests where appropriate

Manual QA completed

Documentation/CHANGELOG updated

Code reviewed

Founder approval obtained when required

# 26. Golden Rules

|  | LOCKED RULE AI suggests. Risk Engine validates. User controls. Execution Engine executes. |
| --- | --- |

|  | LOCKED RULE Funds can move on-chain. Trading executes at market speed. |
| --- | --- |

|  | LOCKED RULE The internal ledger is the accounting source-of-truth for consolidated obligations. |
| --- | --- |

|  | LOCKED RULE A bot can trade. A bot can never withdraw. |
| --- | --- |

|  | LOCKED RULE AI never controls custody. |
| --- | --- |

|  | LOCKED RULE Do not guess when product logic is unclear — document and escalate. |
| --- | --- |

|  | LOCKED RULE Claude accelerates implementation; it does not redefine the product. |
| --- | --- |

|  | LOCKED RULE Build the platform so ELVA can evolve from broker product to trading infrastructure. |
| --- | --- |

# Closing mandate

The objective is disciplined execution. Preserve the architecture, build the simplest correct version first, keep capital and permissions explicit, use AI to accelerate delivery without handing it product authority, and maintain a clear path from MVP trading platform to ELVA’s longer-term infrastructure vision.

When implementation choices are uncertain: preserve the system, document the issue, propose options with trade-offs, and escalate the decision rather than silently changing the model.